### Reflection on Design Process

Throughout the design and implementation of this project, several key successes, challenges, and lessons were identified. The initial project proposal went fine and the modular system design we chose enabled efficient development and integration of preprocessing, classification, and fusion components. However, a significant setback occurred during dataset preparation due to inconsistencies in labeling. The intended label order [caries, calculus, gingivitis, tooth discoloration] was not consistently followed across stakeholders, with one stakeholder inadvertently reversing the order of the first two classes. Unfortunately, this discrepancy was not detected prior to dataset aggregation, resulting in mislabeled data within the combined dataset. Given that supervised machine learning models are super sensitive to label accuracy, this issue posed a serious risk to model performance (very low accuracy for these two conditions), and a lot of time and effort were put into troubleshooting the problem. At the time of discovery, the dataset had already been expanded to approximately 500 images, making manual relabeling impractical within time constraints. To address this, a partial-label training approach was adopted, where uncertain labels were masked and excluded from loss computation, allowing the model to learn only from verified data. This approach also allowed us to increase the data set to include more external images that were labeled with only a single condition, improving overall data reliability. This experience highlighted the critical importance of data integrity, early validation of assumptions, and clear communication when working with multiple stakeholders. It also demonstrated the value of designing flexible systems capable of handling imperfect data.

The final Gantt chart reflects several adjustments compared to the initial project planning in Chapters 1–3. The most significant change was the development time for a single iteration. The iteration process was much longer, often spending a week and half designing, improve, and integrate feedback on a new iteration. In Chapter 1-3, these iterations are usually less than a week. It is likely due to additional debugging and testing communication between the mobile application and backend server.  They require a lot more development time than anticipated, especially when users are actively providing feedback when working on a new iteration.

Furthermore, iterative user feedback gathered during testing and group interviews led to additional UI refinements, including visualization and user experience improvements, questionnaire simplification, and scan workflow adjustments. These changes were addressed by reallocating time from other prepared time slots such as accessibility development, comfort adjustments, presentation preparation and report writing. As a result, some planned features such as color blind modes and cloud storage are moved to future iterations. Despite these deviations, core milestones including prototype integration, testing, and demo preparation were completed within the revised timeline, ensuring delivery of a fully functional high fidelity prototype.

### Individual Reflection

Meet more frequently with instructors. Even when progress seems ok, early feedback can help identify and prevent critical issues later in the project. — Jasmine

I would like to know the Capstone demo setup, including table size and lighting, beforehand to reduce rushing and allow sufficient time for testing. — Ruidi